miway

Department of State Growth

State Roads Program Tender Advertising Schedule 2024/2025

| **Road** | **Project** | **Type of Works** | **Tender Advertisement Date** | **Contract Model** | **National Prequalification System For Civil (Road And Bridge) Construction Contracts** | **Indicative Contract Period\*** |
| --- | --- | --- | --- | --- | --- | --- |
| **Indicative Technical Category\*** | **Indicative Financial Level\*** |
| Tasman Highway, East Coast | Great Eastern Drive – Apsley Package | Road widening and alignment improvements | **June 2024** | Construct Only | R3 | F15 | 60 weeks |
| Sheffield Main Road | Freight Capacity Upgrade Program –Coal Creek Bridge Replacement | Bridge replacement | **June 2024** | Construct Only | B2 | F5 | 50 weeks |
| Claremont Link Road | Claremont – Park and Ride | Park and ride facilities | **June 2024** | Construct Only | R2 | F5 | 30 weeks |
| Midland Highway, Frankford Road, Pipers River Road  | Midland Highway/Lake Leake Main Road, Frankford Road/ Chapel Road, Pipers River Road/Bangor Road and Pipers River Road/ Waddles Road  | Junction realignments | **June 2024** | Construct Only | R2 andOFSC Accreditation | F10 | 30 weeks  |
| Illawarra Main Road | Stage 2B – From Bass Hwy To Meander Valley / Northern Midlands Council Boundary | Road widening and alignment improvements | **July 2024** | Construct Only | R2 | F10 | 80 weeks |
| Southern Outlet | Southern Outlet – Rockface Protection Works | Protection and stabilisation of rock embankments | **July 2024** | Design and Construct | R4 | F10 | 60 weeks |
| Multiple locations | Freight Capacity Upgrade Program – Bridge Strengthening – Wivenhoe, Charles Street and Ring River Bridges | Bridge strengthening  | **August 2024** | Construct Only | B2 | F2 | 60 weeks |
| Tasman Highway | Midway Point – Park and Ride | Park and ride facilities | **August 2024** | Construct Only | R2 | F5 | 20 weeks |
| Bass Highway | Preolenna Road / Ewingtons Road Junction, Port Road / Blackabys Road Junction, West of Yanns Road and East of Edgcumbe Beach | Junction upgrades, road widening and alignment improvements | **September 2024** | Construct Only | R3 | F15  | 130 weeks |
| Multiple locations | Freight Capacity Upgrade Program – Bridge Strengthening – 9 Carbon Fibre Bridges | Bridge strengthening  | **September 2024** | Construct Only | B2 | F5 | 52 weeks |
| Tasman Highway, Hobart | Tasman Bridge Lane Use Management System Upgrade  | Supply and installation of Lane Use Management System and associated ITS  | **October 2024** | Design and Construct  | R4  | F10 | 40 weeks |
| Midland Highway | North of Campbell Town to Conara | Road widening and additional lane | **November 2024** | Construct Only | R3 | F20  | 80 weeks |
| Birralee Road | Brushy Creek Shoulder Sealing to Frankford Road | Shoulder sealing  | **January 2025** | Construct Only  | R2 | F10 | 40 weeks |

*\*Subject to change at tender advertisement.*

State Roads Minor Works Panel Schedule 2024/2025

| **Road** | **Project** | **Type of Works** | **Request to Price Date** | **Indicative Construction Period** |
| --- | --- | --- | --- | --- |
|
| Arthur Highway  | East of Forcett | Flexible Pavement Rehabilitation | Mid 2024 | 6 weeks |
| Cradle Mountain Road | South of Pencil Pine Creek | Flexible Pavement Rehabilitation | Mid 2024 | 8 weeks |
| Midland Highway | Kings Meadows HVDRA | Heavy Vehicle Rest Area as shoulder widening | Mid 2024 | 16 weeks |
| Tasman Hwy | Tunnel Hill | Flexible Pavement Rehabilitation | Mid 2024 | 6-8 weeks |
| Lyell Hwy | South of Ouse | Flexible Pavement Rehabilitation | Mid 2024 | 6-8 weeks |
| Brooker Hwy | Claremont Link | Flexible Pavement Rehabilitation | Mid 2024 | 8 weeks |
| Huon Hwy | East Leslievale Site 2 | Flexible Pavement Rehabilitation | Late 2024 | 6 weeks |
| Lyell Highway | West of Dee River Bridge | Flexible Pavement Rehabilitation | Late 2024 | 8 weeks |
| Brooker Highway | North of Domain Interchange | Flexible Pavement Rehabilitation | Late 2024 | 8 weeks |
| Ridgley Highway  | North of Basils Road | Flexible Pavement Rehabilitation | Late 2024 | 8 weeks |
| Tasman Highway | Greens Road Junction, Orielton | Junction Upgrade | Late 2024 | 16 weeks |